# DayStar Ecommerce Roadmap

Table of Contents

DayStar Ecommerce — Full Roadmap (Beginner Walkthrough + Implementation Spec)	1

Context	1

Core principles (the rules that prevent classic ecommerce bugs)	2

Phase 0 — Prerequisites ("get the two halves talking")	2

Phase 1 — The data model ("design the warehouse before stocking it")	3

Phase 2 — Products API + catalog UI ("the first thing a shopper sees")	6

Phase 3 — Shopping cart ("a notepad in the browser")	7

Phase 4 — Checkout & payment with Stripe ("take the money safely")	8

Phase 5 — Order management & fulfillment ("after the sale")	9

Phase 6 — Admin panel & roles ("stop editing the database by hand")	10

Phase 7 — Catalog UX ("help people find things")	10

Phase 8 — Customer accounts ("make returning easy")	10

Phase 9 — Reviews & notifications ("social proof + emails")	11

Phase 10 — Production hardening & launch ("make it safe and fast for real users")	11

Environment variables (cumulative)	11

Verification (end-to-end)	12

Suggested build order	12

# DayStar Ecommerce — Full Roadmap (Beginner Walkthrough + Implementation Spec)

## Context

DayStar has a working auth + scaffolding foundation but zero ecommerce:

- Backend (NestJS 11): SupabaseService.admin is a privileged Postgres client for DB reads/writes (Backend/src/supabase/supabase.service.ts); SupabaseAuthGuard + @CurrentUser() protect routes (Backend/src/auth/supabase-auth.guard.ts); modules follow a clean pattern (Backend/src/me/me.controller.ts). Only /health and /me exist.

- Frontend (Next.js 16, App Router): apiFetch() attaches the Supabase token to backend calls (Frontend/src/lib/api.ts). Pages: home, login, signup, dashboard.

Target: production store for physical products, schema via raw Supabase SQL migrations (no ORM). Each phase below has a plain-language What / Why for newcomers, then the concrete files, code, and steps. Phases 0–4 get you a real payable store; 5–10 take it to production. Each phase is independently shippable.

Mental model: Your app is two programs. The Frontend is what the user sees in the browser. The Backend is the brain that talks to the database and Stripe. The database (Supabase/PostgreSQL) is the filing cabinet. The frontend never touches money or the database directly — it always asks the backend.

## Core principles (the rules that prevent classic ecommerce bugs)

- Money as integer cents. Store price_cents INTEGER (+ currency). Computers are bad at decimals (0.1 + 0.2 != 0.3), so we store 1999 to mean $19.99 and only format with a $ for display.

- Never trust client prices. The browser can be tampered with, so the client only ever sends {productId, quantity}. The backend looks up the real price in the DB and computes the total itself.

- Decrement stock on payment success (the webhook), not at add-to-cart, using a transactional Postgres function so two buyers can't both grab the last unit.

- Snapshot name + price into order_items at purchase time, so editing a product later doesn't rewrite past receipts.

- The API is the security boundary. supabase.admin ignores row-level rules, so we still turn on RLS as a safety net and route all writes through the backend.

- Idempotency. Stripe sometimes sends the same "payment succeeded" message twice — we make sure acting on it twice can't double-charge stock.

# Phase 0 — Prerequisites ("get the two halves talking")

What you're building: the plumbing so the frontend and backend reliably reach each other, plus the tool that lets you change the database.

Why it matters: A "port" is a numbered door on your computer. Your frontend is told the backend is at port 3002, but the backend starts on 3001 — so every request currently knocks on the wrong door and fails. Beginners lose hours to exactly this.

Steps:

- Reconcile ports (standardize on 3001): set NEXT_PUBLIC_API_URL=http://localhost:3001 in Frontend/.env.local (and .env.example); confirm Backend/.env has PORT=3001 and Backend/src/main.ts reads it.

- Install the Supabase CLI — a command-line tool to change your database from your project folder.

- Run npx supabase login (paste your access token), npx supabase init (creates Backend/supabase/), npx supabase link --project-ref <ref>.

- Learn the migration loop you'll use forever after: npx supabase migration new <name> → write SQL in the new file under Backend/supabase/migrations/ → npx supabase db push to apply it. A migration is just a .sql file describing one change, kept in version control so your DB is repeatable instead of hand-clicked.

- Done when: a no-op migration pushes cleanly and both dev servers reach each other.

# Phase 1 — The data model ("design the warehouse before stocking it")

What you're building: the tables — spreadsheet-like containers where data lives. This is the most important phase: code is easy to change later, but reshaping data after real orders exist is painful. So we design it all now.

The tables in plain terms:

- products — one row per item you sell (name, price, stock, photo).

- categories — groups like "Mugs," "Shirts" (used in Phase 7).

- orders — one row per purchase (who, total, address, status).

- order_items — the lines inside an order ("2× Blue Mug"); one order has many items, so it's a separate table.

- profiles — extra per-user info (name, and customer vs admin role).

- reviews — star ratings (Phase 9).

### 1.1 Tables (SQL)

-- helper to auto-stamp updated_at
create or replace function set_updated_at() returns trigger language plpgsql as $$
begin new.updated_at = now(); return new; end $$;

create table categories (
  id uuid primary key default gen_random_uuid(),
  slug text unique not null, name text not null,
  created_at timestamptz default now()
);

create table products (
  id uuid primary key default gen_random_uuid(),
  slug text unique not null,                 -- url-friendly id, e.g. "blue-mug"
  name text not null, description text,
  price_cents integer not null check (price_cents >= 0),
  currency text not null default 'usd',
  image_url text,
  stock_quantity integer not null default 0 check (stock_quantity >= 0),
  is_active boolean not null default true,   -- hide instead of delete
  category_id uuid references categories(id) on delete set null,
  created_at timestamptz default now(), updated_at timestamptz default now()
);
create trigger products_updated before update on products
  for each row execute function set_updated_at();
create index products_active_idx on products(is_active);

create table profiles (
  id uuid primary key references auth.users(id) on delete cascade,
  full_name text,
  role text not null default 'customer' check (role in ('customer','admin')),
  created_at timestamptz default now()
);

create table orders (
  id uuid primary key default gen_random_uuid(),
  user_id uuid not null references auth.users(id),
  status text not null default 'pending'
    check (status in ('pending','paid','fulfilled','shipped','cancelled','refunded')),
  total_cents integer not null, currency text not null default 'usd',
  shipping_address jsonb, stripe_session_id text, tracking_number text,
  created_at timestamptz default now(), updated_at timestamptz default now()
);
create trigger orders_updated before update on orders
  for each row execute function set_updated_at();
create index orders_user_idx on orders(user_id);

create table order_items (
  id uuid primary key default gen_random_uuid(),
  order_id uuid not null references orders(id) on delete cascade,
  product_id uuid references products(id),
  product_name text not null,        -- snapshot, frozen at purchase
  unit_price_cents integer not null, -- snapshot
  quantity integer not null check (quantity > 0)
);
create index order_items_order_idx on order_items(order_id);

create table reviews (
  id uuid primary key default gen_random_uuid(),
  product_id uuid not null references products(id) on delete cascade,
  user_id uuid not null references auth.users(id),
  rating integer not null check (rating between 1 and 5),
  body text, created_at timestamptz default now(),
  unique (product_id, user_id)        -- one review per user per product
);

### 1.2 Auto-create a profile when someone signs up

Why: so every auth user automatically gets a matching profiles row (with a default customer role).

create or replace function handle_new_user() returns trigger language plpgsql security definer as $$
begin insert into profiles(id, full_name) values (new.id, new.raw_user_meta_data->>'full_name'); return new; end $$;
create trigger on_auth_user_created after insert on auth.users
  for each row execute function handle_new_user();

### 1.3 Safe stock decrement (used by the payment webhook)

Why a database function: if two people check out the last mug at the same moment, naive code could sell both. This function subtracts stock and fails loudly if there isn't enough, all in one atomic step.

create or replace function decrement_stock(p_order_id uuid)
returns void language plpgsql security definer as $$
declare item record;
begin
  for item in select product_id, quantity from order_items where order_id = p_order_id loop
    update products set stock_quantity = stock_quantity - item.quantity
      where id = item.product_id and stock_quantity >= item.quantity;
    if not found then raise exception 'Insufficient stock for product %', item.product_id; end if;
  end loop;
end $$;

### 1.4 Row-Level Security (RLS)

What it is: rules on each table about who may read/write rows — a safety net so that even if the frontend talked to the DB directly, it couldn't read other people's orders. Enable RLS on all tables. Policies: products/categories/reviews → readable by everyone; orders/order_items/profiles → a user can only read their own rows. No client write policies — all writes go through the backend (which uses the admin key).

### 1.5 Seed data

Insert 1–2 categories and 4–6 products with varied prices/stock; make one product stock_quantity = 1 so you can test the oversell guard later.

- Done when: all tables, triggers, the RPC, RLS, and seed rows exist and show up in the Supabase dashboard.

# Phase 2 — Products API + catalog UI ("the first thing a shopper sees")

What you're building: the first complete slice — the backend can hand out product data, and the frontend shows a shop page and individual product pages.

Key concept — "API endpoint": a URL on the backend the frontend can call, like GET /products ("give me the product list"). The backend reads the DB and returns JSON (plain structured text).

### 2.1 Backend products module (mirrors the existing me module)

Files under Backend/src/products/:

- products.service.ts — the DB logic:

  - findAll(params) → supabase.admin.from('products').select('*').eq('is_active',true).order('created_at',{ascending:false}) + .range() for paging; returns { items, total }.

  - findBySlug(slug) → .eq('slug',slug).single(); throw NotFoundException if absent.

- products.controller.ts (public, no guard): GET /products?page=&limit=, GET /products/:slug.

- dto/list-products.dto.ts — validates page/limit with class-validator.

- Register the module in Backend/src/app.module.ts.

### 2.2 Frontend catalog

- Frontend/src/lib/types.ts — TypeScript shapes: Product, Category, Paginated<T>.

- Frontend/src/lib/format.ts — formatMoney(cents, currency) using Intl.NumberFormat (turns 1999 into $19.99).

- Frontend/src/lib/server-api.ts — a server-side fetch to the backend for public data (no login needed), so pages render fast and are SEO-friendly.

- Frontend/src/app/products/page.tsx — the shop grid (a Server Component: rendered on the server before reaching the browser).

- Frontend/src/app/products/[slug]/page.tsx — one product's page; generateMetadata sets the page title for SEO; next/image optimizes the photo.

- Frontend/src/components/ProductCard.tsx — photo + name + price + "Out of stock" badge when stock_quantity === 0.

- Add a "Shop" link in the header/home page.

- Done when: /products lists real DB products and each links to a working detail page.

# Phase 3 — Shopping cart ("a notepad in the browser")

What you're building: the ability to collect items before buying.

Key decision — the cart lives in the browser, not the database. It's simpler, and since we re-validate everything at checkout anyway, there's no risk. We store it in localStorage (a small per-browser storage that survives refreshes).

The one gotcha: Next.js renders pages on the server first, where localStorage doesn't exist. If you read the cart during that first render you get a "hydration mismatch" error. Fix: load the saved cart inside a useEffect (runs only in the browser) and expose a ready flag.

Steps / files:

- Frontend/src/lib/cart-context.tsx — a React Context (shared state any component can read) holding items: {productId, quantity}[], with add, setQty, remove, clear. Saves to localStorage on change; loads in useEffect.

- Wrap CartProvider around the app in Frontend/src/app/layout.tsx.

- Frontend/src/components/AddToCartButton.tsx — on the product page; disabled when out of stock.

- Frontend/src/components/CartBadge.tsx — the little count in the header.

- Frontend/src/app/cart/page.tsx — list items, edit quantity, remove, show subtotal (display-only), "Checkout" button. Include an empty-cart state.

- Done when: the cart survives a page refresh and totals are right.

# Phase 4 — Checkout & payment with Stripe ("take the money safely")

What you're building: the actual purchase. We use Stripe Checkout — Stripe hosts the card-entry page, so sensitive card data never touches your servers (far less legal/security burden).

The flow in plain terms: user clicks Checkout → your backend creates a pending order and asks Stripe for a payment page → user is redirected to Stripe and pays → Stripe calls your backend ("payment succeeded!") at a special URL called a webhook → your backend marks the order paid and reduces stock.

Key concept — "webhook": instead of your code asking Stripe "did they pay yet?", Stripe phones you when it's done. The webhook is the source of truth for payment, because the user could close the browser right after paying.

### 4.1 Backend setup

- npm i stripe. Add STRIPE_SECRET_KEY, STRIPE_WEBHOOK_SECRET, FRONTEND_URL to the Joi env check (Backend/src/config/env.validation.ts).

- Backend/src/payments/stripe.service.ts — wraps the Stripe SDK (createCheckoutSession, constructEvent).

### 4.2 Orders module (Backend/src/orders/)

- dto/checkout.dto.ts — validates incoming { items:[{productId,quantity}], shippingAddress:{...} }.

- orders.service.ts → createCheckout(userId, dto) does these steps in order (this is where the "never trust the client" rule lives):

  - Look up the real products from the DB by id.

  - Check each is active and stock_quantity >= quantity; reject otherwise.

  - Compute total_cents from DB prices (ignore anything the client sent).

  - Insert an orders row (status='pending') + its order_items (snapshot name/price).

  - Create a Stripe Checkout Session with success_url=${FRONTEND_URL}/checkout/success?order={id}, cancel_url=.../cancel, and metadata.order_id.

  - Save stripe_session_id; return the Stripe url.

  - Also findForUser / findOneForUser for order history (only the owner's rows).

- orders.controller.ts (protected by SupabaseAuthGuard): POST /orders/checkout, GET /orders, GET /orders/:id.

### 4.3 The webhook (Backend/src/webhooks/)

- Raw body gotcha: Stripe signs the exact bytes it sent. NestJS normally parses JSON into an object, which breaks the signature check. So enable raw body for just the /webhooks/stripe route in Backend/src/main.ts.

- webhooks.controller.ts — POST /webhooks/stripe (public, but verified with STRIPE_WEBHOOK_SECRET). On checkout.session.completed: read metadata.order_id, then idempotently update orders set status='paid' where id=? and status='pending' and call the decrement_stock RPC. The where status='pending' makes a duplicate delivery a no-op.

### 4.4 Frontend checkout

- Frontend/src/app/checkout/page.tsx — protected; a shipping-address form; on submit calls POST /orders/checkout via apiFetch, then window.location = url to Stripe.

- checkout/success/page.tsx — reads ?order=, shows confirmation, and clear()s the cart.

- checkout/cancel/page.tsx — "payment cancelled," link back to cart.

- Frontend/src/app/orders/page.tsx — order history (protected, like the existing dashboard).

- Done when: paying with Stripe's test card 4242 4242 4242 4242 lands on the success page, the order flips to paid, stock drops, and it appears in /orders. ← You now have a real store.

# Phase 5 — Order management & fulfillment ("after the sale")

What/why: once paid, you need to actually fulfil orders and let customers track them.

- Backend: admin-only PATCH /orders/:id/status to move paid → fulfilled → shipped and set a tracking_number; a POST /orders/:id/refund that calls Stripe and sets status='refunded'. Validate that transitions are legal.

- Frontend: orders/[id]/page.tsx with a status timeline, items, address, and tracking.

- Done when: an order can move through its lifecycle and the customer sees status + tracking.

# Phase 6 — Admin panel & roles ("stop editing the database by hand")

What/why: so far products are added via SQL. A real store needs a screen where a non-technical admin manages products and orders. We gate it by the role column from Phase 1.

- Backend: roles.guard.ts + a @Roles('admin') decorator (checks profiles.role). Admin endpoints: product create/edit/delete, category management, order queue, simple stats. Product images upload to Supabase Storage (a file bucket); save the resulting URL in products.image_url.

- Frontend: an Frontend/src/app/admin/ area (blocked for non-admins) — product forms with image upload + stock editing, an order queue with status controls, and a small dashboard (orders today, revenue, low stock).

- Done when: an admin can add/edit products and manage orders with no SQL; a normal customer gets blocked from /admin.

# Phase 7 — Catalog UX ("help people find things")

What/why: as the catalog grows, shoppers need search, categories, and filters.

- Backend: extend GET /products with ?category=&q=&sort=&minPrice=&maxPrice=&page=; add Postgres full-text search on name+description.

- Frontend: category nav, a debounced search bar, a filter sidebar, sort dropdown, pagination, and loading/empty states. Optional "related products."

- Done when: shoppers can find products by category and keyword and page through results.

# Phase 8 — Customer accounts ("make returning easy")

What/why: give logged-in users a home base.

- Backend: extend /me to read/update the profile; saved shipping addresses; account-scoped order history.

- Frontend: Frontend/src/app/account/ — edit profile, manage saved addresses (auto-filled at checkout), see full order history. Optional wishlist.

- Done when: a returning customer has a profile, reusable addresses, and history.

# Phase 9 — Reviews & notifications ("social proof + emails")

What/why: reviews build trust; transactional emails keep buyers informed.

- Reviews: POST /products/:id/reviews, ideally limited to people who actually bought it (check their order_items). Show an average rating + a review list/form on the product page.

- Email (e.g. Resend/Postmark): an order-confirmation email sent from the webhook, and a shipping email from the status change. Add the email key to env validation; put sending logic in a notifications module.

- Done when: verified buyers can review, and purchases trigger confirmation + shipping emails.

# Phase 10 — Production hardening & launch ("make it safe and fast for real users")

What/why: the difference between a demo and a live store.

- Security: rate limiting (@nestjs/throttler), Helmet, validation on every input, an RLS audit, CORS locked to your real domain, secrets only in the host's env (never committed).

- Reliability: error tracking (Sentry) on both apps, structured logs, confirmed DB indexes, graceful out-of-stock and payment-failure handling.

- Performance/SEO: Next.js caching/ISR for the catalog, image optimization, sitemap.xml + robots.txt, social-share (OpenGraph) metadata, a Core Web Vitals pass.

- Quality: unit tests for the pricing + stock logic, one end-to-end checkout test, and a separate staging Supabase project so you never test against live data.

- Deploy: Frontend → Vercel; Backend → Railway/Render/Fly; a Supabase prod project; switch Stripe to live keys and register the live webhook URL.

- Done when: the store runs on production infra with monitoring, live payments, and tests guarding the money paths.

## Environment variables (cumulative)

- Backend .env (+ Joi in Backend/src/config/env.validation.ts): STRIPE_SECRET_KEY, STRIPE_WEBHOOK_SECRET, FRONTEND_URL (P4); email provider key (P9); SENTRY_DSN (P10).

- Frontend .env.local: NEXT_PUBLIC_API_URL aligned to the backend port (P0); Supabase Storage URL if needed (P6).

## Verification (end-to-end)

- Schema: apply migrations; confirm tables, RPC, RLS, seed rows in the dashboard.

- Run: Backend npm run start:dev; Frontend npm run dev; ports aligned.

- Catalog/cart (P2–3): browse /products → detail → add to cart → /cart totals correct.

- Checkout (P4): stripe listen --forward-to localhost:3001/webhooks/stripe; pay with 4242 4242 4242 4242 → success, order paid, stock down, in /orders.

- Edge cases: out-of-stock can't be over-ordered; a tampered client price doesn't change the charge; a replayed webhook doesn't double-decrement stock.

- Admin (P6): as an admin, create a product with an image → it appears on the storefront; as a customer, /admin is forbidden.

- Later: search returns expected results (P7); a saved address prefills checkout (P8); a purchase triggers a confirmation email + allows a review (P9); Lighthouse + a load test before launch (P10).

## Suggested build order

Ship Phases 0–4 first for a working, payable store, then layer 5 → 10. Phase 6 (admin) is the highest-value step right after launch — it removes your daily dependence on SQL.